# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:1 (Day 1) | Date and Time: Monday 2 February 2026 -1:00pm |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed
 1. What did you accomplish yesterday?
 Reviewed the coursework brief and clarified team roles for SCRUM execution.

2. What will you do today?
 Hold project kick‑off, set objectives for Sprint 1, and create initial GitHub repository.
 3. What obstacles are impeding your progress?
 Need to confirm the most suitable data structure for the system.

Team Member (2): Ayaan Abdi
 1. What did you accomplish yesterday?
  Prepared team documentation folders.
 2. What will you do today?
 Begin recording meeting minutes and create README template for repo.
 3. What obstacles are impeding your progress?
 Awaiting project structure details from developers.

Team Member (3): Mohamed Omar
 1. What did you accomplish yesterday?
 Answer: Reviewed requirements and planned C# class structure.
 2. What will you do today?
 Answer: Research and compare Binary Search Tree and Linked List implementations.
 3. What obstacles are impeding your progress?
 Answer: Need dataset examples for testing.

Team Member (4): Melvin Jenis
 1. What did you accomplish yesterday?
 Sourced Figma templates for UI inspiration.
 2. What will you do today?   Sketch user interface wireframes.

3.What obstacles are impeding your progress?  Waiting for finalized layout decision.

Team Member (5): Ahmed Ismail
 1. What did you accomplish yesterday? Outlined overall testing strategy.

2. What will you do today?   Plan initial unit‑testing structure using MSTest.

3. What obstacles are impeding your progress Dependencies on core code implementation.

“Alone we can do so little; together we can do so much.” – Helen Keller