# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:2 (Day 5) | Date and Time: Friday 13 February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

1. What did you accomplish yesterday?

Answer: Led preparation for Sprint 2 review and checked progress on core coding tasks.

2. What will you do today?

Answer: Host sprint retrospective and plan transition to database integration next week.

3. What obstacles are impeding your progress?

Answer: None significant.

Team Member (2): Ayaan Abdi

1. What did you accomplish yesterday?

Answer: Updated report draft and compiled testing feedback.

2. What will you do today?

Answer: Finalise Sprint 2 minutes and upload doc.

3. What obstacles are impeding your progress?

Answer: Awaiting Sumeya’s approval for submission.

Team Member (3): Mohamed Omar

1. What did you accomplish yesterday?

Answer: Successfully implemented export function and completed testing.

2. What will you do today?

Answer: Prepare to connect BST to SQL data layer in Sprint 3.

3. What obstacles are impeding your progress?

Answer: Need sample database schema design to proceed.

Team Member (4): Melvin Jenis

1. What did you accomplish yesterday?

Answer: Finalised UI design for main screen and betting list page.

2. What will you do today?

Answer: Start planning integration with SQL components.

3. What obstacles are impeding your progress?

Answer: Waiting for connection details from Mohamed.

Team Member (5): Ahmed Ismail

1. What did you accomplish yesterday?

Answer: Completed integration test plan and reviewed unit results.

2. What will you do today?

Answer: Assist developers in testing export functionality and prepare Sprint 2 test summary.

3. What obstacles are impeding your progress?

Answer: Pending final code commit to run tests.

“Alone we can do so little; together we can do so much.” – Helen Keller