# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:3 (Day 1) | Date and Time: Monday 16 February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

1. What did you accomplish yesterday?

Answer: Concluded Sprint 2 retrospective and listed improvements for Sprint 3.

2. What will you do today?

Answer: Plan integration between backend BST and frontend forms.

3. What obstacles are impeding your progress?

Answer: Need confirmation on SQL database creation timeline.

Team Member (2): Ayaan Abdi

1. What did you accomplish yesterday?

Answer: Finalised Sprint 2 documentation.

2. What will you do today?

Answer: Start drafting Sprint 3 overview and meeting log templates.

3. What obstacles are impeding your progress?

Answer: Awaiting new feature descriptions from developers.

Team Member (3): Mohamed Omar

1. What did you accomplish yesterday?

Answer: Prepared data access layer prototype to connect to SQL.

2. What will you do today?

Answer: Develop and test data read function for bets table.

3. What obstacles are impeding your progress?

Answer: Need database schema finalised.

Team Member (4): Melvin Jenis

1. What did you accomplish yesterday?

Answer: Created navigation links between UI forms in WinForms.

2. What will you do today?

Answer: Design forms for new bet entry and display list functions.

3. What obstacles are impeding your progress?

Answer: Need backend data to test form fields.

Team Member (5): Ahmed Ismail

1. What did you accomplish yesterday?

Answer: Compiled Sprint 2 test summary and closed open tickets.

2. What will you do today?

Answer: Plan new unit tests for database read and write operations.

3. What obstacles are impeding your progress?

Answer: Waiting for the SQL connection string setup.

“Alone we can do so little; together we can do so much.” – Helen Keller