# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:3 (Day 2) | Date and Time: Tuesday 17 February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

1. What did you accomplish yesterday?

Answer: Discussed integration plan with developers.

2. What will you do today?

Answer: Supervise task allocation and check progress on database structure.

3. What obstacles are impeding your progress?

Answer: Minor uncertainty with data relationships.

Team Member (2): Ayaan Abdi

1. What did you accomplish yesterday?

Answer: Set up Sprint 3 folders and meeting templates.

2. What will you do today?

Answer: Update sprint board and write meeting summary for Mid‑Sprint Section.

3. What obstacles are impeding your progress?

Answer: Waiting on SQL file from developers to include in documentation.

Team Member (3): Mohamed Omar

1. What did you accomplish yesterday?

Answer: Started SQL connector class in C#.

2. What will you do today?

Answer: Run tests to connect and fetch data from sample DB.

3. What obstacles are impeding your progress?

Answer: Connection error requires debugging.

Team Member (4): Melvin Jenis

1. What did you accomplish yesterday?

Answer: Designed input form for placing new bets.

2. What will you do today?

Answer: Add validation for numeric bet amount inputs.

3. What obstacles are impeding your progress?

Answer: Dependent on backend validation logic.

Team Member (5): Ahmed Ismail

1. What did you accomplish yesterday?

Answer: Outlined test cases for SQL read functions.

2. What will you do today?

Answer: Execute initial testing of SQL connectivity.

3. What obstacles are impeding your progress?

Answer: Database needs updated credentials.

“Alone we can do so little; together we can do so much.” – Helen Keller