# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:3 (Day 3) | Date and Time: Wednesday 18 February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

1. What did you accomplish yesterday?

Answer: Coordinated progress between frontend and backend teams.

2. What will you do today?

Answer: Ensure team alignment and review bug reports from testing.

3. What obstacles are impeding your progress?

Answer: Minor integration issues affecting workflow.

Team Member (2): Ayaan Abdi

1. What did you accomplish yesterday?

Answer: Recorded meeting outcomes and repo update notes.

2. What will you do today?

Answer: Add screen shots and project structure diagram to documentation.

3. What obstacles are impeding your progress?

Answer: Need updated UI files from Melvin.

Team Member (3): Mohamed Omar

1. What did you accomplish yesterday?

Answer: Fixed SQL connection string error and retrieved data successfully.

2. What will you do today?

Answer: Implement write function and test data insertion.

3. What obstacles are impeding your progress?

Answer: Handling exceptions on invalid inputs.

Team Member (4): Melvin Jenis

1. What did you accomplish yesterday?

Answer: Implemented field validation for input form.

2. What will you do today?

Answer: Link form controls to backend data model.

3. What obstacles are impeding your progress?

Answer: Waiting for confirmed data binding structure.

Team Member (5): Ahmed Ismail

1. What did you accomplish yesterday?

Answer: Tested SQL read functionality and recorded logs.

2. What will you do today?

Answer: Start testing data insertion to verify write operations.

3. What obstacles are impeding your progress?

Answer: Some tests failing due to missing foreign keys in DB.

“Alone we can do so little; together we can do so much.” – Helen Keller