# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:3 (Day 4) | Date and Time: Thursday 19 February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

1. What did you accomplish yesterday?

Answer: Monitored integration testing progress.

2. What will you do today?

Answer: Host short review session to resolve issues found in testing.

3. What obstacles are impeding your progress?

Answer: Few bugs still pending resolution.

Team Member (2): Ayaan Abdi

1. What did you accomplish yesterday?

Answer: Added SQL design section to report.

2. What will you do today?

Answer: Continue drafting testing section based on Ahmed’s results.

3. What obstacles are impeding your progress?

Answer: Incomplete test logs for two modules.

Team Member (3): Mohamed Omar

1. What did you accomplish yesterday?

Answer: Implemented SQL write function and tested successfully.

2. What will you do today?

Answer: Work with Melvin to bind data to frontend forms.

3. What obstacles are impeding your progress?

Answer: Debugging data update issue.

Team Member (4): Melvin Jenis

1. What did you accomplish yesterday?

Answer: Linked backend data to UI components.

2. What will you do today?

Answer: Improve form design responsiveness and test data display.

3. What obstacles are impeding your progress?

Answer: Minor alignment bugs.

Team Member (5): Ahmed Ismail

1. What did you accomplish yesterday?

Answer: Tested insert and update functions with valid cases.

2. What will you do today?

Answer: Run error handling tests on invalid inputs.

3. What obstacles are impeding your progress?

Answer: Some error messages not displaying correctly on UI.