# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:3 (Day 5) | Date and Time: Friday 20th February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

1. What did you accomplish yesterday?

Answer: Oversaw team debugging session and validated progress on integration.

2. What will you do today?

Answer: Conduct Sprint 3 review and set goals for database testing Sprint 4.

3. What obstacles are impeding your progress?

Answer: Minor documentation updates pending.

Team Member (2): Ayaan Abdi

1. What did you accomplish yesterday?

Answer: Finished testing section draft for report.

2. What will you do today?

Answer: Update team summary and sprint overview for upload.

3. What obstacles are impeding your progress?

Answer: Waiting for Sumeya’s review.

Team Member (3): Mohamed Omar

1. What did you accomplish yesterday?

Answer: Fixed data update bug and optimised queries.

2. What will you do today?

Answer: Push  commits and  build v1.3.

3. What obstacles are impeding your progress?

Answer: None.

Team Member (4): Melvin Jenis

1. What did you accomplish yesterday?

Answer: Updated UI for data display tables.

2. What will you do today?

Answer: Polish UI and fix font inconsistency.

3. What obstacles are impeding your progress?

Answer: Minor aesthetic improvements remaining.

Team Member (5): Ahmed Ismail

1. What did you accomplish yesterday?

Answer: Completed error handling tests and recorded issues in log.

2. What will you do today?

Answer: Prepare summary for Sprint 3 testing report.

3. What obstacles are impeding your progress?

Answer: Waiting for final UI build to run compatibility check.

“Alone we can do so little; together we can do so much.” – Helen Keller