# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:4 (Day 1) | Date and Time: Monday 23 February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

- What did you accomplish yesterday?
 Answer: Reviewed Sprint 3 outcomes and identified priorities for database testing and refinement.

- What will you do today?
 Answer: Lead Sprint 4 planning meeting and allocate final development and testing tasks.

- What obstacles are impeding your progress?
 Answer: Need confirmation that all members are working on the latest project version.

Team Member (2): Ayaan Abdi

- What did you accomplish yesterday?
 Answer: Uploaded Sprint 3 documentation and updated the report draft structure.

- What will you do today?
 Answer: Open the Sprint 4 documentation folder and begin recording this week’s meeting notes.

- What obstacles are impeding your progress?
 Answer: Waiting for the team’s final task breakdown for accurate documentation.

Team Member (3): Mohamed Omar

- What did you accomplish yesterday?
 Answer: Finalised backend commits from Sprint 3 and checked SQL query performance.

- What will you do today?
 Answer: Begin improving the data update and retrieval functions for better stability.

- What obstacles are impeding your progress?
 Answer: Need more realistic sample data to test full functionality.

Team Member (4): Melvin Jenis

- What did you accomplish yesterday?
 Answer: Polished the UI layout and improved consistency across forms.

- What will you do today?
 Answer: Start testing form behaviour with live backend data.

- What obstacles are impeding your progress?
 Answer: Some UI controls still need proper binding to backend outputs.

Team Member (5): Ahmed Ismail

- What did you accomplish yesterday?
 Answer: Completed the Sprint 3 testing summary and listed unresolved issues.

- What will you do today?
 Answer: Prepare the Sprint 4 test checklist for database and UI integration.

- What obstacles are impeding your progress?
 Answer: Waiting for the most recent integrated build before running full tests.

“Alone we can do so little; together we can do so much.” – Helen Keller