# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:4 (Day 2) | Date and Time: Tuesday 24 February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

- What did you accomplish yesterday?
 Answer: Allocated Sprint 4 tasks and confirmed deadlines with the team.

- What will you do today?
 Answer: Monitor testing progress and ensure development issues are resolved quickly.

- What obstacles are impeding your progress?
 Answer: Minor delays in syncing frontend and backend updates.

Team Member (2): Ayaan Abdi

- What did you accomplish yesterday?
 Answer: Documented Sprint 4 planning decisions and updated the weekly progress log.

- What will you do today?
 Answer: Draft the Implementation section of the report using team updates.

- What obstacles are impeding your progress?
 Answer: Need screenshots and technical explanations from developers.

Team Member (3): Mohamed Omar

- What did you accomplish yesterday?
 Answer: Improved data retrieval functions and corrected small logic issues in update operations.

- What will you do today?
 Answer: Test record editing and deletion features through the SQL layer.

- What obstacles are impeding your progress?
 Answer: Error handling still needs improvement for invalid database inputs.

Team Member (4): Melvin Jenis

- What did you accomplish yesterday?
 Answer: Linked several UI buttons to backend functions and tested basic screen flow.

- What will you do today?
 Answer: Improve the display of betting records and validate user inputs.

- What obstacles are impeding your progress?
 Answer: Some message boxes are not showing the correct validation feedback.

Team Member (5): Ahmed Ismail

- What did you accomplish yesterday?
 Answer: Prepared integration test cases for add, update, and delete functions.

- What will you do today?
 Answer: Execute the first round of integration tests and log defects.

- What obstacles are impeding your progress?
 Answer: Need stable UI-to-database connection to complete all planned tests.

“Alone we can do so little; together we can do so much.” – Helen Keller