# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:4 (Day 3) | Date and Time: Wednesday 25 February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

- What did you accomplish yesterday?
 Answer: Followed up on testing outcomes and reviewed defects raised by Ahmed.

- What will you do today?
 Answer: Coordinate fixes between backend and frontend developers and update the task board.

- What obstacles are impeding your progress?
 Answer: A few defects are affecting multiple parts of the system.

Team Member (2): Ayaan Abdi

- What did you accomplish yesterday?
 Answer: Added implementation notes and team activity summaries to the report draft.

- What will you do today?
 Answer: Insert screenshots of the current system build and update meeting records.

- What obstacles are impeding your progress?
 Answer: Waiting for the latest interface screenshots from Melvin.

Team Member (3): Mohamed Omar

- What did you accomplish yesterday?
 Answer: Tested edit and delete functions and fixed a bug affecting record updates.

- What will you do today?
 Answer: Refine exception handling and improve input checking in the backend layer.

- What obstacles are impeding your progress?
 Answer: Some invalid inputs are still not being handled consistently.

Team Member (4): Melvin Jenis

- What did you accomplish yesterday?
 Answer: Improved data display on forms and corrected some UI validation messages.

- What will you do today?
 Answer: Continue adjusting interface layout and connect the remaining form events.

- What obstacles are impeding your progress?
 Answer: Need confirmation of final field labels from backend outputs.

Team Member (5): Ahmed Ismail

- What did you accomplish yesterday?
 Answer: Ran integration tests on add and update features and reported several issues.

- What will you do today?
 Answer: Retest corrected features and begin running invalid-input test cases.

- What obstacles are impeding your progress?
 Answer: Waiting for Mohamed’s latest code fixes before rerunning all tests.

“Alone we can do so little; together we can do so much.” – Helen Keller