# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:4 (Day 4) | Date and Time: Thursday 26 February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

- What did you accomplish yesterday?
 Answer: Reviewed updated progress and confirmed that major system features are nearly complete.

- What will you do today?
 Answer: Lead a short review session to prepare the team for the Sprint 4 wrap-up.

- What obstacles are impeding your progress?
 Answer: Final bug fixes still need to be closed before sign-off.

Team Member (2): Ayaan Abdi

- What did you accomplish yesterday?
 Answer: Added screenshots and edited documentation for clarity and consistency.

- What will you do today?
 Answer: Begin drafting the Sprint 4 summary and update the report conclusion notes.

- What obstacles are impeding your progress?
 Answer: Need final testing outcomes from Ahmed for the report.

Team Member (3): Mohamed Omar

- What did you accomplish yesterday?
 Answer: Improved backend validation and fixed remaining update-function issues.

- What will you do today?
 Answer: Run final checks on the backend logic and prepare code for final integration.

- What obstacles are impeding your progress?
 Answer: Minor issue remains with handling empty input values.

Team Member (4): Melvin Jenis

- What did you accomplish yesterday?
 Answer: Connected the remaining form events and improved layout consistency.

- What will you do today?
 Answer: Test complete user flows from input to record display.

- What obstacles are impeding your progress?
 Answer: Minor spacing and formatting issues still need correction.

Team Member (5): Ahmed Ismail

- What did you accomplish yesterday?
 Answer: Retested corrected features and confirmed several previously reported issues were resolved.

- What will you do today?
 Answer: Run final end-to-end tests and prepare the Sprint 4 defect summary.

- What obstacles are impeding your progress?
 Answer: Waiting for one last backend update to finish complete coverage.

“Alone we can do so little; together we can do so much.” – Helen Keller