# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:1 (Day 2) | Date and Time: Tuesday 3 February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

1. What did you accomplish yesterday?
 Answer: Set up repository structure and invited team as collaborators.
 2. What will you do today?
 Answer: Draft the first sprint objectives document and review design proposals from developers.
 3. What obstacles are impeding your progress?
 Answer: Ensuring repository permissions work for everyone.

Team Member (2): Ayaan Abdi

1. What did you accomplish yesterday?
 Answer: Finalised meeting minute template and created progress log.
 2. What will you do today?
 Answer: Document decisions from today’s meeting and update report outline.
 3. What obstacles are impeding your progress?
 Answer: Need input from Sumeya before writing sprint overview.

Team Member (3): Mohamed Omar

1. What did you accomplish yesterday?

Answer: Built basic class stubs for Bet and User entities.

2. What will you do today?

Answer: Add properties and methods for data management and file parsing.

3. What obstacles are impeding your progress?

Answer: Pending design approval.

Team Member (4): Melvin Jenis

1. What did you accomplish yesterday?

Answer: Produced menu mock‑up and screen flowchart in Figma.

2. What will you do today?

Answer: Refine layout alignment and colour theme.

3. What obstacles are impeding your progress?

Answer: Awaiting backend field names.

Team Member (5): Ahmed Ismail
 1. What did you accomplish yesterday?

Answer: Defined unit testing goals for the Bet class.

2. What will you do today?

Answer: Start coding mock test cases in MSTest.

3. What obstacles are impeding your progress?

Answer: Backend not ready for full test runs.

“Alone we can do so little; together we can do so much.” – Helen Keller