# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:4 (Day 5) | Date and Time: Friday 27 February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

- What did you accomplish yesterday?
 Answer: Reviewed final team progress and confirmed readiness for Sprint 4 review.

- What will you do today?
 Answer: Host the Sprint 4 retrospective and identify priorities for final refinements next week.

- What obstacles are impeding your progress?
 Answer: only minor  tasks remain.

Team Member (2): Ayaan Abdi

- What did you accomplish yesterday?
 Answer: Drafted the Sprint 4 summary and updated the documentation set.

- What will you do today?
 Answer: Finalise meeting minutes, organise files, and upload the latest documents to GitHub.

- What obstacles are impeding your progress?
 Answer: Awaiting Sumeya’s final review and approval.

Team Member (3): Mohamed Omar

- What did you accomplish yesterday?
 Answer: Completed backend validation checks and prepared stable code for integration.

- What will you do today?
 Answer: Push final Sprint 4 commits and support any last bug fixes.

- What obstacles are impeding your progress?
 Answer: No major blockers remain.

Team Member (4): Melvin Jenis

- What did you accomplish yesterday?
 Answer: Tested full interface flow and fixed minor layout problems.

- What will you do today?
 Answer: Finalise the UI presentation and prepare screenshots for documentation.

- What obstacles are impeding your progress?
 Answer: Small visual adjustments are still being completed.

Team Member (5): Ahmed Ismail

- What did you accomplish yesterday?
 Answer: Completed end-to-end testing and updated the defect log.

- What will you do today?
 Answer: Prepare the Sprint 4 testing summary and verify the final integrated build.

- What obstacles are impeding your progress?
 Answer: Waiting for the final build version to confirm all issues are closed.

“Alone we can do so little; together we can do so much.” – Helen Keller