# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:5 (Day 2) | Date and Time: Tuesday 3 March 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

- What did you accomplish yesterday?
 Answer: Assigned final tasks and reviewed system readiness.

- What will you do today?
 Answer: Monitor testing progress and ensure all bugs are resolved.

- What obstacles are impeding your progress?
 Answer: Minor bugs still being identified during testing.

Team Member (2): Ayaan Abdi

- What did you accomplish yesterday?
 Answer: Structured final report sections and added Sprint summaries.

- What will you do today?
 Answer: Write evaluation and reflection sections of the report.

- What obstacles are impeding your progress?
 Answer: Need final test results for evaluation accuracy.

Team Member (3): Mohamed Omar

- What did you accomplish yesterday?
 Answer: Optimised SQL queries and improved performance.

- What will you do today?
 Answer: Fix minor bugs identified during testing.

- What obstacles are impeding your progress?
 Answer: Debugging edge cases in data validation.

Team Member (4): Melvin Jenis

- What did you accomplish yesterday?
 Answer: Improved UI consistency and styling.

- What will you do today?
 Answer: Finalise UI polishing and prepare screenshots.

- What obstacles are impeding your progress?
 Answer: Minor alignment and font inconsistencies.

Team Member (5): Ahmed Ismail

- What did you accomplish yesterday?
 Answer: Started full system testing and logged issues.

- What will you do today?
 Answer: Continue testing and verify fixes applied by developers.

- What obstacles are impeding your progress?
 Answer: Waiting for updated builds after bug fixes.

“Alone we can do so little; together we can do so much.” – Helen Keller