# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:5 (Day 5) | Date and Time: Friday 6 March 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

- What did you accomplish yesterday?
 Answer: Reviewed final system build and gathered feedback from team members on readiness.

- What will you do today?
 Answer: Conduct Sprint 5 retrospective and confirm submission checklist is complete.

- What obstacles are impeding your progress?
 Answer: Minor concern about ensuring all documentation matches the final system version.

Team Member (2): Ayaan Abdi

- What did you accomplish yesterday?
 Answer: Completed final edits of the report and organised all supporting documents.

- What will you do today?
 Answer: Upload final documentation and double-check file structure before submission.

- What obstacles are impeding your progress?
 Answer: Need to ensure all screenshots reflect the latest version of the system.

Team Member (3): Mohamed Omar

- What did you accomplish yesterday?
 Answer: Finalised backend code and resolved last minor validation issue.

- What will you do today?
 Answer: Perform a final code review and ensure repository is clean and up to date.

- What obstacles are impeding your progress?
 Answer: Small edge cases still being checked for input validation.

Team Member (4): Melvin Jenis

- What did you accomplish yesterday?
 Answer: Completed UI improvements and verified all user flows.

- What will you do today?
 Answer: Review interface one final time and support documentation with updated screenshots.

- What obstacles are impeding your progress?
 Answer: Minor alignment inconsistencies on some screens.

Team Member (5): Ahmed Ismail

- What did you accomplish yesterday?
 Answer: Verified system functionality through final testing and updated defect log.

- What will you do today?
 Answer: Re-run key test cases to confirm fixes and prepare final testing summary.

- What obstacles are impeding your progress?
 Answer: Waiting for confirmation that no further changes will be made before final testing.

“Alone we can do so little; together we can do so much.” – Helen Keller