# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:6 (Day 2) | Date and Time: Tuesday 10 March 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

- What did you accomplish yesterday?
 Answer: Assigned presentation roles and reviewed structure.

- What will you do today?
 Answer: Monitor progress on presentation preparation.

- What obstacles are impeding your progress?
 Answer: Ensuring equal contribution from all members.

Team Member (2): Ayaan Abdi

- What did you accomplish yesterday?
 Answer: Drafted initial presentation outline.

- What will you do today?
 Answer: Expand notes and organise key points clearly.

- What obstacles are impeding your progress?
 Answer: Need input from team for technical sections.

Team Member (3): Mohamed Omar

- What did you accomplish yesterday?
 Answer: Prepared explanation of backend logic.

- What will you do today?
 Answer: Refine explanation for clarity and simplicity.

- What obstacles are impeding your progress?
 Answer: Ensuring explanation is understandable for non-technical audience.

Team Member (4): Melvin Jenis

- What did you accomplish yesterday?
 Answer: Created UI demonstration flow.

- What will you do today?
 Answer: Practise explaining UI features.

- What obstacles are impeding your progress?
 Answer: None.

Team Member (5): Ahmed Ismail

- What did you accomplish yesterday?
 Answer: Organised testing results for presentation.

- What will you do today?
 Answer: Prepare clear explanation of testing strategy.

- What obstacles are impeding your progress?
 Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller