# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:6 (Day 3) | Date and Time: Wednesday 11 March 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Sumeya Mohamed

- What did you accomplish yesterday?
 Answer: Held discussion with Mohamed to review backend implementation and confirm how responsibilities were divided between developers.

- What will you do today?
 Answer: Continue monitoring system readiness and ensure backend outputs align with frontend expectations.

- What obstacles are impeding your progress?
 Answer: Minor uncertainty around consistency between backend outputs and UI requirements.

Ayaan Abdi

- What did you accomplish yesterday?
 Answer: Participated in frontend review session with Melvin and Ahmed and documented how tasks were split across the team.

- What will you do today?
 Answer: Refine documentation to accurately reflect team collaboration and implementation decisions.

- What obstacles are impeding your progress?
 Answer: Rapid updates across the team require continuous documentation adjustments.

Mohamed Omar

- What did you accomplish yesterday?
 Answer: Reviewed backend functionality with Sumeya and ensured all implemented features were stable.

- What will you do today?
 Answer: Validate backend outputs and ensure they are suitable for frontend integration and presentation.

- What obstacles are impeding your progress?
 Answer: Minor inconsistencies in data output format.

Melvin Jenis

- What did you accomplish yesterday?
 Answer: Reviewed UI design with team using Figma inspiration and checked consistency across screens.

- What will you do today?
 Answer: Refine UI behaviour and ensure it correctly reflects backend data.

- What obstacles are impeding your progress?
 Answer: Awaiting final confirmation of backend field structure.

Ahmed Ismail

- What did you accomplish yesterday?
 Answer: Reviewed frontend functionality with team and identified areas for improvement.

- What will you do today?
 Answer: Continue validating system behaviour and preparing test summaries.

- What obstacles are impeding your progress?
 Answer: Some features still require full integration for complete validation.

“Alone we can do so little; together we can do so much.” – Helen Keller