# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:6 (Day 4) | Date and Time: Thursday 12 March 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

- What did you accomplish yesterday?
 Reviewed backend progress with Mohamed and discussed how tasks were split between developers.

- What will you do today?
 Ensure frontend and backend outputs are aligned and ready for final validation.

- What obstacles are impeding your progress?
 Minor mismatch between frontend expectations and backend data structure.

Team Member (2): Ayaan Abdi

- What did you accomplish yesterday?
 Documented team discussions including how frontend and backend tasks were divided across members.

- What will you do today?
 Update report sections to clearly reflect team collaboration and task distribution.

- What obstacles are impeding your progress?
 Frequent updates from team members require continuous documentation adjustments.

Team Member (3): Mohamed Omar

- What did you accomplish yesterday?
 Reviewed backend structure with Sumeya and confirmed task distribution.

- What will you do today?
 Validate backend outputs and ensure they match frontend requirements.

- What obstacles are impeding your progress?
 Need consistent data format for integration.

Team Member (4): Melvin Jenis

- What did you accomplish yesterday?
 Worked with Ayaan and Ahmed on frontend layout and reviewed Figma design for consistency.

- What will you do today?
 Refine UI behaviour and ensure accurate data display.

- What obstacles are impeding your progress?
 Waiting for final backend field structure.

Team Member (5): Ahmed Ismail

- What did you accomplish yesterday?
 Reviewed frontend functionality with the team and identified areas needing improvement.

- What will you do today?
 Continue integration testing and validate system behaviour.

- What obstacles are impeding your progress?
 Some features are not fully integrated yet.

“Alone we can do so little; together we can do so much.” – Helen Keller