# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:1 (Day 3) | Date and Time: Wednesday 4 February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

1. What did you accomplish yesterday?

Answer: Reviewed repository access and confirmed each member had permissions.

2. What will you do today?

Answer: Coordinate team roles for frontend and backend development split.

3. What obstacles are impeding your progress?

Answer: Minor coordination delays while assigning tasks.

Team Member (2): Ayaan Abdi

1. What did you accomplish yesterday?

Answer: Conducted meeting documentation and updated project timeline.

2. What will you do today?

Answer: Write meeting summary and update report layout section.

3. What obstacles are impeding your progress?

Answer: Need clarity on final deliverables for report format.

Team Member (3): Mohamed Omar

1. What did you accomplish yesterday?

Answer: Completed class stubs for Bet and User entities.

2. What will you do today?

Answer: Implement add and remove methods for bet entries.

3. What obstacles are impeding your progress?

Answer: Awaiting test data from Ahmed.

Team Member (4): Melvin Jenis

1. What did you accomplish yesterday?

Answer: Designed main menu interface in Figma and prepared navigation flow.

2. What will you do today?

Answer: Start coding UI structure in Visual Studio WinForms.

3. What obstacles are impeding your progress?

Answer: Need sample data from Mohamed for display testing.

Team Member (5): Ahmed Ismail

1. What did you accomplish yesterday?

Answer: Finalised unit testing plan and created MSTest project.

2. What will you do today?

Answer: Write first set of unit tests for Bet class methods.

3. What obstacles are impeding your progress?

Answer: Need compiled Bet class to run tests.

“Alone we can do so little; together we can do so much.” – Helen Keller