# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:6 (Day 5) | Date and Time: Friday 13 March 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

- What did you accomplish yesterday?
 Reviewed overall team progress across both frontend and backend work.

- What will you do today?
 Ensure all components are ready for final validation and presentation preparation.

- What obstacles are impeding your progress?
 Final synchronisation between frontend and backend still needs confirmation.

Team Member (2): Ayaan Abdi

- What did you accomplish yesterday?
 Documented all meetings including smaller group sessions between frontend and backend teams.

- What will you do today?
 Finalise documentation showing team workflow and how tasks were split.

- What obstacles are impeding your progress?
 Tracking multiple smaller discussions and keeping records consistent.

Team Member (3): Mohamed Omar

- What did you accomplish yesterday?
 Validated backend functionality and ensured stability of implemented features.

- What will you do today?
 Support final system validation and assist with integration checks.

- What obstacles are impeding your progress?
 Minor adjustments still required in data handling.

Team Member (4): Melvin Jenis

- What did you accomplish yesterday?
 Worked with Ayaan and Ahmed on refining frontend features and layout.

- What will you do today?
 Confirm UI reflects final system behaviour and prepare for demonstration.

- What obstacles are impeding your progress?
 Waiting for fully consistent backend data.

Team Member (5): Ahmed Ismail

- What did you accomplish yesterday?
 Reviewed frontend features and tested system behaviour.

- What will you do today?
 Complete final validation testing across integrated system.

- What obstacles are impeding your progress?
 Some backend elements still require confirmation.

“Alone we can do so little; together we can do so much.” – Helen Keller