# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:1 (Day 4) | Date and Time: Thursday 5 February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

1. What did you accomplish yesterday?

Answer: Monitored progress on frontend and backend split, ensuring coordination.

2. What will you do today?

Answer: Follow up on backend progress and support frontend integration planning.

3. What obstacles are impeding your progress?

Answer: Minor confusion over database attributes to be used.

Team Member (2): Ayaan Abdi

1. What did you accomplish yesterday?

Answer: Edited meeting minutes and ensured documentation was synced to GitHub.

2. What will you do today?

Answer: Update project plan and report introduction section.

3. What obstacles are impeding your progress?

Answer: Need updated technical diagram from Mohamed for report clarity.

Team Member (3): Mohamed Omar

1. What did you accomplish yesterday?

Answer: Implemented insert and search algorithms in Binary Search Tree.

2. What will you do today?

Answer: Begin testing and optimisation of BST functions.

3. What obstacles are impeding your progress?

Answer: Minor bug with duplicate entries handling.

Team Member (4): Melvin Jenis

1. What did you accomplish yesterday?

Answer: Created basic frontend form with navigation buttons.

2. What will you do today?

Answer: Add input validation to UI fields.

3. What obstacles are impeding your progress?

Answer: Waiting for backend data binding support.

Team Member (5): Ahmed Ismail

1. What did you accomplish yesterday?

Answer: Ran initial tests on Bet class methods and recorded results.

2. What will you do today?

Answer: Prepare integration tests for upcoming frontend features.

3. What obstacles are impeding your progress?

Answer: Pending compiled UI layer for testing.

“Alone we can do so little; together we can do so much.” – Helen Keller