# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:1 (Day 5) | Date and Time: Friday 6 February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

1. What did you accomplish yesterday?

Answer: Reviewed integration progress and conducted sprint retrospective prep.

2. What will you do today?

Answer: Host end‑of‑sprint review meeting and finalise next week’s goals.

3. What obstacles are impeding your progress?

Answer: None significant – team progress on track.

Team Member (2): Ayaan Abdi

1. What did you accomplish yesterday?

Answer: Finalised documentation for sprint log.

2. What will you do today?

Answer: Upload summaries and meeting minutes to repository.

3. What obstacles are impeding your progress?

Answer: Need Sumeya’s sign‑off before upload.

Team Member (3): Mohamed Omar

1. What did you accomplish yesterday?

Answer: Debugged BST duplicate entry issue and confirmed O(log n) search complexity.

2. What will you do today?

Answer: Prepare for frontend integration in Sprint 2.

3. What obstacles are impeding your progress?

Answer: Awaiting Melvin’s frontend data‑binding structure.

Team Member (4): Melvin Jenis

1. What did you accomplish yesterday?

Answer: Completed UI validation and navigation flow.

2. What will you do today?

Answer: Run UI mock tests and document feedback.

3. What obstacles are impeding your progress?

Answer: Minor styling issues to resolve.

Team Member (5): Ahmed Ismail

1. What did you accomplish yesterday?

Answer: Completed unit tests and summarised results for report.

2. What will you do today?

Answer: Verify code stability before integration next week.

3. What obstacles are impeding your progress?

Answer: No major issues identified.

“Alone we can do so little; together we can do so much.” – Helen Keller