# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:2 (Day 1) | Date and Time: Monday 9 February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

1. What did you accomplish yesterday?

Answer: Reviewed Sprint 1 outcomes and prepared objectives for Sprint 2.

2. What will you do today?

Answer: Lead meeting to finalise choice of data structure and overview implementation plan.

3. What obstacles are impeding your progress?

Answer: Need developers to agree on a single structure for consistency.

Team Member (2): Ayaan Abdi

Answer: Did Sprint 1 meeting  and updated project timeline.

2. What will you do today?

Answer: Create Sprint 2 documentation folder and update team progress chart.

3. What obstacles are impeding your progress?

Answer: Waiting for final task allocations.

Team Member (3): Mohamed Omar

1. What did you accomplish yesterday?

Answer: Completed testing of BST algorithms developed in Sprint 1.

2. What will you do today?

Answer: Begin implementing the final Binary Search Tree structure for the program.

3. What obstacles are impeding your progress?

Answer: Requires confirmation of fields from database schema.

Team Member (4): Melvin Jenis

1. What did you accomplish yesterday?

Answer: Finalised UI mock‑up screens for main menu and betting list page.

2. What will you do today?

Answer: Start implementing form design in WinForms and bind test events.

3. What obstacles are impeding your progress?

Answer: Need sample backend data to test controls.

Team Member (5): Ahmed Ismail

1. What did you accomplish yesterday?

Answer: Prepared new test suite for tree operations and updated test plan.

2. What will you do today?

Answer: Start creating automated tests for insert and search functions.

3. What obstacles are impeding your progress?

Answer: Implementation of final data structure still in progress.

“Alone we can do so little; together we can do so much.” – Helen Keller