# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:2 (Day 3) | Date and Time: Wednesday February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

1. What did you accomplish yesterday?

Answer: Reviewed progress on data structure implementation.

2. What will you do today?

Answer: Finalise task distribution and review documentation for clarity.

3. What obstacles are impeding your progress?

Answer: Minor delays in backend testing.

Team Member (2): Ayaan Abdi

1. What did you accomplish yesterday?

Answer: Documented sprint updates and team roles.

2. What will you do today?

Answer: Begin drafting introduction and testing sections of report.

3. What obstacles are impeding your progress?

Answer: Need confirmation of final algorithm pseudocode.

Team Member (3): Mohamed Omar

1. What did you accomplish yesterday?

Answer: Researched handling of duplicate keys in BST.

2. What will you do today?

Answer: Implement logic to reject duplicate entries.

3. What obstacles are impeding your progress?

Answer: Need data validation rules from frontend developer.

Team Member (4): Melvin Jenis

1. What did you accomplish yesterday?

Answer: Integrated navigation buttons with dummy event handlers.

2. What will you do today?

Answer: Work on error pop‑ups and message displays.

3. What obstacles are impeding your progress?

Answer: None – progressing smoothly.

Team Member (5): Ahmed Ismail

1. What did you accomplish yesterday?

Answer: Ran unit tests for delete method.

2. What will you do today?

Answer: Test duplicate handling and record findings.

3. What obstacles are impeding your progress?

Answer: Need updated code from Mohamed for re‑testing.

“Alone we can do so little; together we can do so much.” – Helen Keller