# Daily Standup Meeting

| Project Name: Sports Betting Game | Group Name: Slips |
| --- | --- |
| Sprint Number:2 (Day 4) | Date and Time: Thursday 12 February 2026 – 1:00 PM |

List of attendance:

- Name: Sumeya Mohamed (Leader / Scrum Master) -Attended: YES

- Name: Ayaan Abdi (Secretary) -Attended: YES

- Name: Mohamed Omar (Developer) - Attended: YES

- Name: Melvin Jenis (Developer- Attended: YES

- Name: Ahmed Ismail (Tester)- Attended: YES

Project Progress:

Team Member (1): Sumeya Mohamed

1. What did you accomplish yesterday?

Answer: Checked team progress and updated sprint task board.

2. What will you do today?

Answer: Facilitate discussion about database integration planning.

3. What obstacles are impeding your progress?

Answer: Need clarity about SQL storage requirements.

Team Member (2): Ayaan Abdi

1. What did you accomplish yesterday?

Answer: Completed draft of introduction for report.

2. What will you do today?

Answer: Begin filling in report Design section with Mohamed’s inputs.

3. What obstacles are impeding your progress?

Answer: Waiting on Melvin’s UI screenshots for report.

Team Member (3): Mohamed Omar

1. What did you accomplish yesterday?

Answer: Tested duplicate handling in BST successfully.

2. What will you do today?

Answer: Start developing export functionality to save tree data to file.

3. What obstacles are impeding your progress?

Answer: Need file path info from frontend team.

Team Member (4): Melvin Jenis

1. What did you accomplish yesterday?

Answer: Developed error pop‑ups and loading messages.

2. What will you do today?

Answer: Refine UI layout and prepare for integration testing.

3. What obstacles are impeding your progress?

Answer: Small alignment issues with controls.

Team Member (5): Ahmed Ismail

1. What did you accomplish yesterday?

Answer: Completed testing of duplicate handling logic.

2. What will you do today?

Answer: Prepare integration test cases for upcoming frontend merge.

3. What obstacles are impeding your progress?

Answer: Awaiting backend updates for full test coverage.

“Alone we can do so little; together we can do so much.” – Helen Keller